**Task 2: Daily Scrum Meeting (Sprint 1: 14 - 27 November 2016)**

|  |  |  |
| --- | --- | --- |
| Date | Tasks/Problems | Team Members |
| 14/11 | Create user stories | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 15/11 | Create user stories | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 16/11 | Discussion on user stories | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 17/11 | Problem: - Unable to identify valid and invalid user stories  Suggested solutions:  - Research on the Internet  - Group discussion  - Clarification from lecturer/tutor | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 18/11 | Do research on creating user stories | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 19/11 | - Check and confirm user stories  - Update user stories to Pivotal Tracker | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 20/11 | Create more user stories | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 21/11 | Update user stories to Pivotal Tracker | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 22/11 | Begin coding | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 23/11 | Problem:  - Some team members are unable to solve coding parts for their assigned user stories  Suggested solution:  - Seek help from other team members  - Research on the Internet | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 24/11 | Checking of coding | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 25/11 | Problem:  - Coding parts have errors  Suggested solution:  - Modify coding | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 26/11 | Final checking of user stories and coding | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |
| 27/11 | Upload files to GitHub repository | Geh Chia Yie, Loong Jun Bin, Ngai Kwong Jeng, Phang Kai Xiang, Shee Khai Yuen |