**Sprint Planning (Sprint 3)**

**Sprint goal: To finish the last few core modules of the system such as payment module and generate report module.**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Priority** | **User Story** | **Time estimated (Hours)** | **Point** | **Developers** |
| 1 | As a user, I want to check my account balance in the payment page so that I can know my account current balance.  - Design interface  - Coding (To retrieve current balance from the database) | 3  4 | 2 | **-** Ngai Kwong Jeng  - Shee Khai Yuen |
| 2 | As a user, I can know the balance left after I confirm the transaction in the payment page, so that I can know when I need to top up.  - Design interface  - Coding (To update the current balance to the database and display it) | 2  2 | 2 | - Loong Jun Bin  - Phang Kai Xiang |
| 3 | As a user, I can check the total discount in the payment page, so that I can know how much discount I get as a member.  - Design interface  - Coding (Get available discount from the database) | 2  3 | 2 | - Loong Jun Bin  - Phang Kai Xiang |
| 4 | As a user, I want to generate a payment receipt so that I can prove that the transaction is made successfully.  - Design the receipt  - Coding (To retrieve data from the correct transaction details) | 2  2 | 1 | - Loong Jun Bin  - Geh Chia Yie |
| 5 | As a staff, I want to generate different type of reports so that I can use them for different purpose.  - Design report  - Design interface  - Coding (Retrieve relevant data from database) | 2  2  3 | 2 | - Geh Chia Yie  - Ngai Kwong Jeng  - Shee Khai Yuen |
| 6 | As a staff, I want to specify the type of report so that I can generate different type of report.  - Coding | 2 | 1 | - Geh Chia Yie |
| 7 | As a staff, I want to specify the start date and end date of the report, so that I can generate a report for the specified period.  - Design Interface  - Coding (Validate date) | 2  4 | 2 | - Loong Jun Bin  - Phang Kai Xiang |